# FY28 Advertiser Experience Portfolio

Consolidated roadmap + initiative details

# Portfolio At A Glance

| Project Name | Big Rock | Sub-Pillar | Quarter | Deliverable | PM Owner |
| --- | --- | --- | --- | --- | --- |
| Unified Design System + Component Library | Build a Unified Ads Platform | Platform Foundations & Infrastructure | FY28 Q1 | GA | Sarah Scherer |
| Universal Notification Center | Build a Unified Ads Platform | Shared Apps & Platform Capabilities | FY28 Q1 | GA | Pratibha Raju Prem Kumar |
| Campaign Redesign: Sponsored | Simplify the Advertiser Experience | Campaign & Channel Experiences | FY28 Q1 | GA | Pratibha Raju Prem Kumar |
| Campaign Redesign: Onsite Display | Simplify the Advertiser Experience | Campaign & Channel Experiences | FY28 Q1 | GA | Brian Chan |
| Dedicated Offsite Ads Experience | Simplify the Advertiser Experience | Campaign & Channel Experiences | FY28 Q1 | Beta | Sarah Scherer |
| Personalized Homepage + Cross-Hallway Newsfeed | Build a Unified Ads Platform | Platform Foundations & Infrastructure | FY28 Q1 | Beta | Brian Chan |
| Global Information Architecture | Build a Unified Ads Platform | Platform Foundations & Infrastructure | FY28 Q2 | GA | Sarah Scherer |
| Unified Global Navigation | Build a Unified Ads Platform | Platform Foundations & Infrastructure | FY28 Q2 | GA | Sarah Scherer |
| Unified Measurement + Reporting Hub | Build a Unified Ads Platform | Shared Apps & Platform Capabilities | FY28 Q2 | GA | Soumya Mohan |
| Campaign Experiments Expansion | Differentiate Through Intelligence | "Intelligence, Guidance & Optimization" | FY28 Q2 | GA | Soumya Mohan |
| Self-Serve In-Store Ads Experience | Simplify the Advertiser Experience | Campaign & Channel Experiences | FY28 Q2 | Beta | Sarah Scherer |
| Seller Center Quick Start + Native Campaign Launch | Unlock Marketplace Seller Demand | Seller Lifecycle | FY28 Q2 | GA | Daania Kalam |
| Walmart Advertising Ecosystem Connection | Build a Unified Ads Platform | Platform Foundations & Infrastructure,Platform Foundations & Infrastructure | FY28 Q2 | GA | Niharika Gupta |
| Unified Terminology + Content Standards | Build a Unified Ads Platform |  | FY28 Q2 | GA | Sarah Scherer |
| Connected Reporting + Optimization | Differentiate Through Intelligence |  | FY28 Q2 | Beta | Niharika Gupta |
| Unified Items, Catalog + Eligibility Library | Build a Unified Ads Platform | Shared Apps & Platform Capabilities | FY28 Q3 | GA | Maximilian Baum |
| Unified Audience Library | Build a Unified Ads Platform | Shared Apps & Platform Capabilities | FY28 Q3 | GA | Maximilian Baum |
| Recommendations + Alerts | Differentiate Through Intelligence | "Intelligence, Guidance & Optimization" | FY28 Q3 | GA | Sarah Scherer |
| Seller Center Growth + One-Click Optimization | Unlock Marketplace Seller Demand | Seller Lifecycle | FY28 Q3 | GA | Daania Kalam |
| Campaign Automation + Guided Set-Up | Simplify the Advertiser Experience |  | FY28 Q3 | Beta | Soumya Mohan |
| Campaign Budget Controls + Pacing | Simplify the Advertiser Experience |  | FY28 Q3 | GA | Maximilian Baum |
| Unified Creative + Asset Management | Build a Unified Ads Platform | Shared Apps & Platform Capabilities | FY28 Q4 | GA | Brian Chan |
| Personalized Onboarding + Guidance | Differentiate Through Intelligence | "Intelligence, Guidance & Optimization" | FY28 Q4 | GA | Sarah Scherer |
| Media Planning + Forecasting | Differentiate Through Intelligence | Shared Apps & Platform Capabilities | FY28 Q4 | GA | Sarah Scherer |
| Seller Retention + Reactivation | Unlock Marketplace Seller Demand | Seller Lifecycle | FY28 Q4 | GA | Daania Kalam |
| Cross-Hallway Platform Infrastructure | Build a Unified Ads Platform |  | FY28 Q4 | GA | Niharika Gupta |

# 01. Unified Design System + Component Library

| BIG ROCK Build a Unified Ads Platform | QUARTER FY28 Q1 | SUB-PILLAR Platform Foundations & Infrastructure | DELIVERABLE GA |
| --- | --- | --- | --- |
| PM OWNER Sarah Scherer | DECISION Included in FY28 | AOP PROJECT ID FY28-AOP-Project-201 | DEPENDENCY None listed |

## Project Description

Define reusable components, interaction patterns, accessibility rules and contribution governance for global and embedded hallway experiences. Includes a shared component/pattern library and contribution and adoption standards.

## 1-Year Project Impact

$1.08M efficiency value Delivery Efficiency + Scalability: Reduce duplicated design and engineering effort, shorten design-to-development cycle time and improve estimation accuracy through reusable, production-ready components and patterns. Measure through component and pattern coverage, reuse and adoption; reduction in one-off builds; avoided development and QA effort; and fewer design-to-code discrepancies. Experience Consistency + Adoption: Increase adoption of shared design standards across hallways while improving interaction consistency, accessibility and usability. Measure through Living Design migration, design-system compliance, accessibility conformance, task success, time on task and consistency-related defects or support tickets. FY28 estimate pending baseline.

## Assumptions + Calculation

75K annual design + engineering rework hours × 40% shared-component adoption × 20% reduction in rework × $180 value per hour = $1.08M efficiency value

## PM Notes

Include tables, filters, selectors, forms, states, guidance and embedded-app patterns.

## Portfolio Lead Notes

- Just for ad center - We plan to get rid of Hallway channel, to have a holistic view for all the channels - Substantial effort, consider multi-quarter phasing

# 02. Universal Notification Center

| BIG ROCK Build a Unified Ads Platform | QUARTER FY28 Q1 | SUB-PILLAR Shared Apps & Platform Capabilities | DELIVERABLE GA |
| --- | --- | --- | --- |
| PM OWNER Pratibha Raju Prem Kumar | DECISION Included in FY28 | AOP PROJECT ID FY28-AOP-Project-217 | DEPENDENCY None listed |

## Project Description

Deliver one cross-platform notification model spanning event taxonomy, triggers, message standards, preferences, read state + deep links; stabilize Sponsored and expand to Display.

## 1-Year Project Impact

$3.20M protected spend Efficiency: Reduce missed alerts, duplicate communications + support demand. Revenue Protection: Speed action on delivery issues. Size from issue-resolution time and spend recovered; estimate pending.

## Assumptions + Calculation

$5.34B eligible WMC spend × 30% exposed to actionable delivery + optimization issues × 1% reduction in affected spend × 20% project attribution = $3.20M protected spend

## PM Notes

Work is already active in Sponsored, so this should run in parallel with the platform foundations. Commit the FY28 Q2 GA to Sponsored + Display; track the global notification center and additional hallway adoption as separate coverage milestones.

## Portfolio Lead Notes

Discovery is planned for Q1, expands on Sponsored work

# 03. Campaign Redesign: Sponsored

| BIG ROCK Simplify the Advertiser Experience | QUARTER FY28 Q1 | SUB-PILLAR Campaign & Channel Experiences | DELIVERABLE GA |
| --- | --- | --- | --- |
| PM OWNER Pratibha Raju Prem Kumar | DECISION Included in FY28 | AOP PROJECT ID FY28-AOP-Project-228 | DEPENDENCY None listed |

## Project Description

Modernize Sponsored creation, management and editing with fewer steps, clearer guidance and reusable platform patterns.

## 1-Year Project Impact

$10.8M influenced spend Revenue: Increase Sponsored campaign completion, activation and retained spend. Efficiency: Reduce setup/editing time and errors. Size from funnel lift × advertiser volume/spend; estimate pending.

## Assumptions + Calculation

$3.60B eligible Sponsored spend × 20% Y1 adoption × 3% improvement in activation + retained spend × 50% project attribution = $10.8M influenced spend

## Portfolio Lead Notes

- Sponsored is already in Discovery in FY27 Q3 - partnering with Display on reset work, how can we take on to support, - Still defining scope

# 04. Campaign Redesign: Onsite Display

| BIG ROCK Simplify the Advertiser Experience | QUARTER FY28 Q1 | SUB-PILLAR Campaign & Channel Experiences | DELIVERABLE GA |
| --- | --- | --- | --- |
| PM OWNER Brian Chan | DECISION Included in FY28 | AOP PROJECT ID FY28-AOP-Project-229 | DEPENDENCY None listed |

## Project Description

Modernize Onsite Display creation, management and editing with fewer steps, clearer guidance and reusable platform patterns.

## 1-Year Project Impact

$2.0M influenced spend Revenue: Increase Onsite Display campaign completion, activation and retained spend. Efficiency: Reduce setup/editing time and errors. Size from funnel lift × advertiser volume/spend; estimate pending.

## Assumptions + Calculation

$657M eligible Onsite Display spend × 30% Y1 adoption × 2.5% improvement in activation + retained spend × 40% project attribution = $2.0M influenced spend

# 05. Dedicated Offsite Ads Experience

| BIG ROCK Simplify the Advertiser Experience | QUARTER FY28 Q1 | SUB-PILLAR Campaign & Channel Experiences | DELIVERABLE Beta |
| --- | --- | --- | --- |
| PM OWNER Sarah Scherer | DECISION Pending | AOP PROJECT ID FY28-AOP-Project-231 | DEPENDENCY None listed |

## Project Description

Define and launch a dedicated Offsite experience that uses shared platform patterns while supporting offsite-specific inventory, setup and measurement needs.

## 1-Year Project Impact

$1.99M influenced spend Efficiency: Reduce assisted setup and fragmented handoffs. Size from eligible demand × activation × average spend; estimate pending. Revenue: Expand self-service access to Offsite inventory.

## Assumptions + Calculation

$948M eligible Offsite spend × 20% Y1 self-service adoption × 3% incremental activation + spend × 35% project attribution = $1.99M influenced spend

## Portfolio Lead Notes

- Need to confirm with Offsite team first - Might be going into direction of diversification

# 06. Personalized Homepage + Cross-Hallway Newsfeed

| BIG ROCK Build a Unified Ads Platform | QUARTER FY28 Q1 | SUB-PILLAR Platform Foundations & Infrastructure | DELIVERABLE Beta |
| --- | --- | --- | --- |
| PM OWNER Brian Chan | DECISION Included in FY28 | AOP PROJECT ID FY28-AOP-Project-236 | DEPENDENCY None listed |

## Project Description

Create a personalized cross-hallway landing experience that surfaces priorities, performance signals, recommendations, platform updates + direct next actions across the advertiser portfolio.

## 1-Year Project Impact

$4.67M influenced spend Beta Impact Test: Quantify homepage engagement, cross-hallway task starts, recommendation action rate + support deflection. Revenue: Measured downstream activation and spend.

## Assumptions + Calculation

$5.34B eligible WMC spend × 35% Y1 reach × 1% incremental optimization + spend impact × 25% project attribution = $4.67M influenced spend

## Portfolio Lead Notes

Already in motion for Display in FY27, Sponsored may be Q2 - In Q1, Homepage will have separate pages. - Uniformity of homepage should be broken out to 2 projects, does not necessarily need to launch at same time - Keep them separate, 1 for Display, 1 for Sponsored - Ensure that the news feed is extensible for offsite/social in the future, not confined to SP and Display - Different components - campaigns, data, and can add different modules based on customer engagement

# 07. Global Information Architecture

| BIG ROCK Build a Unified Ads Platform | QUARTER FY28 Q2 | SUB-PILLAR Platform Foundations & Infrastructure | DELIVERABLE GA |
| --- | --- | --- | --- |
| PM OWNER Sarah Scherer | DECISION Included in FY28 | AOP PROJECT ID FY28-AOP-Project-202 | DEPENDENCY None listed |

## Project Description

Define the global app taxonomy, hallway boundaries, object hierarchy, navigation model + rules for global vs contextual capabilities.

## 1-Year Project Impact

$4.86M efficiency value Efficiency: Reduce wayfinding failures and navigation rework. Adoption: Increase discovery and use of shared apps. Size from task success, search/navigation time + app-entry conversion; estimate pending.

## Assumptions + Calculation

72K annual hours attributable to navigation + wayfinding friction × 45% reduction in friction × $150 value per hour = $4.86M efficiency value

# 08. Unified Global Navigation

| BIG ROCK Build a Unified Ads Platform | QUARTER FY28 Q2 | SUB-PILLAR Platform Foundations & Infrastructure | DELIVERABLE GA |
| --- | --- | --- | --- |
| PM OWNER Sarah Scherer | DECISION Included in FY28 | AOP PROJECT ID FY28-AOP-Project-206 | DEPENDENCY None listed |

## Project Description

Launch a persistent platform shell with shared-app entry points, account/context switching, hallway routing and an All Campaigns default entry point.

## 1-Year Project Impact

$2.70M efficiency value Efficiency: Reduce navigation time and wrong-destination support. Adoption: Increase cross-hallway and shared-app use. Size from task time, entry conversion + support deflection; estimate pending.

## Assumptions + Calculation

6.24M annual navigation events × 30 seconds per event × 35% reduction in navigation time × $150 value per hour = $2.70M efficiency value

# 09. Unified Measurement + Reporting Hub

| BIG ROCK Build a Unified Ads Platform | QUARTER FY28 Q2 | SUB-PILLAR Shared Apps & Platform Capabilities | DELIVERABLE GA |
| --- | --- | --- | --- |
| PM OWNER Soumya Mohan | DECISION Included in FY28 | AOP PROJECT ID FY28-AOP-Project-219 | DEPENDENCY None listed |

## Project Description

Create cross-channel reporting, consistent metric definitions, reusable views and contextual deep links from campaigns, groups and hallways.

## 1-Year Project Impact

$6.41M influenced spend Efficiency: Reduce reporting, reconciliation + analysis time. Revenue Protection: Improve confidence, retention + budget decisions. Size from hours saved plus retention/spend lift; estimate pending.

## Assumptions + Calculation

$5.34B eligible WMC spend × 40% Y1 adoption × 1% incremental budget retained + optimized × 30% project attribution = $6.41M influenced spend

# 10. Campaign Experiments Expansion

| BIG ROCK Differentiate Through Intelligence | QUARTER FY28 Q2 | SUB-PILLAR "Intelligence, Guidance & Optimization" | DELIVERABLE GA |
| --- | --- | --- | --- |
| PM OWNER Soumya Mohan | DECISION Included in FY28 | AOP PROJECT ID FY28-AOP-Project-227 | DEPENDENCY None listed |

## Project Description

Builds a experimentation framework that enables advertisers to create, manage, and analyze controlled campaign experiments, helping them validate optimization strategies and make more data-driven decisions.

## 1-Year Project Impact

$4.81M influenced spend Decision Quality + Performance: Measure experiment creation and completion, time to result, advertiser adoption and incremental performance from validated strategies.

## Assumptions + Calculation

$5.34B eligible WMC spend × 15% Y1 experiment adoption × 2% improvement in affected spend × 30% project attribution = $4.81M influenced spend

## Portfolio Lead Notes

- Multi-quarter - Room for more planning out which feature is AB testable in the future - feature by feature rather than platform by platform - This rollout is for Advertisers, very restricted.

# 11. Self-Serve In-Store Ads Experience

| BIG ROCK Simplify the Advertiser Experience | QUARTER FY28 Q2 | SUB-PILLAR Campaign & Channel Experiences | DELIVERABLE Beta |
| --- | --- | --- | --- |
| PM OWNER Sarah Scherer | DECISION Pending | AOP PROJECT ID FY28-AOP-Project-232 | DEPENDENCY None listed |

## Project Description

Create a guided self-serve workflow for priority in-store ad products using shared planning, creative, activation and measurement patterns.

## 1-Year Project Impact

$2.53M influenced spend Beta Impact Test: Quantify self-serve In-Store activation, operational cost-to-serve and advertiser demand for a defined segment. No broad FY28 revenue commitment until beta evidence and operational readiness are proven.

## Assumptions + Calculation

$135M eligible Omni + Other spend × 25% Y1 self-service adoption × 15% incremental activation + spend × 50% project attribution = $2.53M influenced spend

## Portfolio Lead Notes

- Need confirmation on sizing, impact to Stores Pillar - Need demand from Sales to make this SS

# 12. Seller Center Quick Start + Native Campaign Launch

| BIG ROCK Unlock Marketplace Seller Demand | QUARTER FY28 Q2 | SUB-PILLAR Seller Lifecycle | DELIVERABLE GA |
| --- | --- | --- | --- |
| PM OWNER Daania Kalam | DECISION Included in FY28 | AOP PROJECT ID FY28-AOP-Project-233 | DEPENDENCY None listed |

## Project Description

How can an Ad Ready seller move from a high-demand item opportunity to a live campaign without leaving Seller Center? Adds Quick Start with forecasted impressions, spend and attributed GMV, then launches an initial Sponsored Search campaign natively.

## 1-Year Project Impact

$3.12M incremental spend Revenue: Convert Ad Ready sellers who are not yet advertising. Efficiency: Reduce time and drop-off from opportunity discovery to first campaign. Size from eligible sellers × Quick Start completion lift × average new-advertiser spend; Finance validation required.

## Assumptions + Calculation

50K Ad Ready sellers × 8% addressable conversion opportunity × 8% incremental conversion lift × $15K average first-year advertiser spend × 65% project attribution = $3.12M incremental spend

## Portfolio Lead Notes

- Currently planned with Marketplace for roadmap - Specific details will be confirmed and aligned with Marketplace first before committing - Details and timeline subject to change - Three phases = drive activation, growth, and retention - Pending on alignment from Marketplace team

# 13. Walmart Advertising Ecosystem Connection

| BIG ROCK Build a Unified Ads Platform | QUARTER FY28 Q2 | SUB-PILLAR Platform Foundations & Infrastructure,Platform Foundations & Infrastructure | DELIVERABLE GA |
| --- | --- | --- | --- |
| PM OWNER Niharika Gupta | DECISION Included in FY28 | AOP PROJECT ID FY28-AOP-Project-239 | DEPENDENCY None listed |

## Project Description

Create a coherent entry and handoff experience across Ad Center, Walmart DSP, International, Sam’s Club, Scintilla + other Walmart advertising surfaces, even where full platform consolidation is not yet possible.

## 1-Year Project Impact

$3.74M influenced spend Beta Impact Test: Quantify ecosystem discovery, qualified handoffs + cross-solution activation. Revenue: Incremental destination conversion × downstream spend; baseline pending.

## Assumptions + Calculation

$5.34B eligible WMC spend × 10% cross-solution opportunity × 2% incremental cross-solution spend × 35% project attribution = $3.74M influenced spend

# 14. Unified Terminology + Content Standards

| BIG ROCK Build a Unified Ads Platform | QUARTER FY28 Q2 | SUB-PILLAR | DELIVERABLE GA |
| --- | --- | --- | --- |
| PM OWNER Sarah Scherer | DECISION Included in FY28 | AOP PROJECT ID FY28-AOP-Project-781 | DEPENDENCY None listed |

## Project Description

Publish a governed cross-channel taxonomy, naming rules + UX-writing standards for navigation, objects, metrics + workflows. Includes cross-channel data, metrics, and events.

## 1-Year Project Impact

$2.10M efficiency value Efficiency: Reduce comprehension errors, support demand + copy rework across shared apps and hallways. Size from terminology-related defects/tickets × resolution effort; FY28 estimate pending baseline.

## Assumptions + Calculation

60K annual support hours attributable to terminology confusion × 60% reduction in support effort × $50 value per hour + $300K design + engineering rework savings = $2.10M efficiency value

# 15. Connected Reporting + Optimization

| BIG ROCK Differentiate Through Intelligence | QUARTER FY28 Q2 | SUB-PILLAR | DELIVERABLE Beta |
| --- | --- | --- | --- |
| PM OWNER Niharika Gupta | DECISION Included in FY28 | AOP PROJECT ID FY28-AOP-Project-782 | DEPENDENCY None listed |

## Project Description

Connect reporting insights directly to relevant optimization actions so advertisers can understand performance and act without leaving the workflow.

## 1-Year Project Impact

$7.21M influenced spend Adoption Opportunity: Measure insight-to-action conversion, time to action and realized performance lift.

## Assumptions + Calculation

$5.34B eligible WMC spend × 30% Y1 adoption × 1.5% incremental optimization impact × 30% project attribution = $7.21M influenced spend

# 16. Unified Items, Catalog + Eligibility Library

| BIG ROCK Build a Unified Ads Platform | QUARTER FY28 Q3 | SUB-PILLAR Shared Apps & Platform Capabilities | DELIVERABLE GA |
| --- | --- | --- | --- |
| PM OWNER Maximilian Baum | DECISION Included in FY28 | AOP PROJECT ID FY28-AOP-Project-205 | DEPENDENCY None listed |

## Project Description

Create one workspace for product eligibility, readiness, health + advertising actions, with reusable selection/remediation inside hallways.

## 1-Year Project Impact

$1.125M influenced/protected spend Efficiency: Reduce invalid-item selection, failed launches + remediation time. Revenue: Improve eligible-item activation. Size from failure reduction × recovered launches/spend; estimate pending.

## Assumptions + Calculation

$300M eligible spend × 25% adoption × 3% improvement × 50% project attribution = $1.125M influenced/protected spend

# 17. Unified Audience Library

| BIG ROCK Build a Unified Ads Platform | QUARTER FY28 Q3 | SUB-PILLAR Shared Apps & Platform Capabilities | DELIVERABLE GA |
| --- | --- | --- | --- |
| PM OWNER Maximilian Baum | DECISION Included in FY28 | AOP PROJECT ID FY28-AOP-Project-218 | DEPENDENCY None listed |

## Project Description

Create one global audience workspace for discovery, creation, taxonomy, reach, eligibility, reuse + governance, embedded into channel workflows.

## 1-Year Project Impact

$3.75M influenced spend Efficiency: Reduce targeting setup time and errors. Size from adoption/conversion lift × spend; estimate pending. Revenue: Improve audience adoption, reach quality + cross-channel activation.

## Assumptions + Calculation

$500M eligible spend × 30% adoption × 5% performance lift × 50% project attribution = $3.75M influenced spend

# 18. Recommendations + Alerts

| BIG ROCK Differentiate Through Intelligence | QUARTER FY28 Q3 | SUB-PILLAR "Intelligence, Guidance & Optimization" | DELIVERABLE GA |
| --- | --- | --- | --- |
| PM OWNER Sarah Scherer | DECISION Included in FY28 | AOP PROJECT ID FY28-AOP-Project-226 | DEPENDENCY None listed |

## Project Description

Provide one prioritized, explainable queue of opportunities and issues with direct actions across campaigns, items, audiences and creative.

## 1-Year Project Impact

$8.01M influenced spend Revenue + Efficiency: increase action completion and realized recommendation value while consolidating fragmented opportunity feeds. Baseline and target remain to be established.

## Assumptions + Calculation

$5.34B eligible WMC spend × 25% recommendation-addressable spend × 2% incremental optimization + spend capture × 30% project attribution = $8.01M influenced spend

# 19. Seller Center Growth + One-Click Optimization

| BIG ROCK Unlock Marketplace Seller Demand | QUARTER FY28 Q3 | SUB-PILLAR Seller Lifecycle | DELIVERABLE GA |
| --- | --- | --- | --- |
| PM OWNER Daania Kalam | DECISION Included in FY28 | AOP PROJECT ID FY28-AOP-Project-234 | DEPENDENCY None listed |

## Project Description

How can active sellers take the highest-impact advertising action without switching to Ad Center? Shows campaign status and business impact in Seller Center, then enables one-click budget increases, eligible tROAS opt-in and out-of-budget recovery.

## 1-Year Project Impact

$2.69M influenced spend Revenue: Increase incremental spend and GMV per active seller through accepted budget, tROAS and out-of-budget actions. Efficiency: Reduce context switching into Ad Center for simple optimizations. Size from eligible opportunities × acceptance × realized uplift; baseline pending.

## Assumptions + Calculation

$1.12B eligible 3P advertiser spend × 30% with actionable growth opportunities × 2% incremental spend from accepted optimizations × 40% project attribution = $2.69M influenced spend

## Portfolio Lead Notes

- Subject to change - Dependent on Seller Center, play into recommendations work that WMC and Marketplace are doing

# 20. Campaign Automation + Guided Set-Up

| BIG ROCK Simplify the Advertiser Experience | QUARTER FY28 Q3 | SUB-PILLAR | DELIVERABLE Beta |
| --- | --- | --- | --- |
| PM OWNER Soumya Mohan | DECISION Included in FY28 | AOP PROJECT ID FY28-AOP-Project-783 | DEPENDENCY None listed |

## Project Description

Define guided and automated campaign (smart campaigns / auto campaigns) workflows that reduce manual setup, adapt to advertiser goals and apply appropriate controls and guardrails.

## 1-Year Project Impact

$3.07M incremental spend Adoption + Efficiency: Increase campaign completion and reduce setup time for less-experienced advertisers. Quantification requires an eligible-user baseline, completion rate and incremental spend model.

## Assumptions + Calculation

12.8K eligible new + less-experienced advertisers × 20% Y1 guided-setup adoption × 25% incremental campaign activation × $8K average first-year advertiser spend × 60% project attribution = $3.07M incremental spend

# 21. Campaign Budget Controls + Pacing

| BIG ROCK Simplify the Advertiser Experience | QUARTER FY28 Q3 | SUB-PILLAR | DELIVERABLE GA |
| --- | --- | --- | --- |
| PM OWNER Maximilian Baum | DECISION Included in FY28 | AOP PROJECT ID FY28-AOP-Project-784 | DEPENDENCY None listed |

## Project Description

Define a coherent campaign budget model across pacing, budget types, allocation logic and advertiser controls before committing to implementation.

## 1-Year Project Impact

$1.75M protected spend Revenue Protection + Efficiency: Improve pacing reliability and reduce budget-related setup errors and support contacts. Quantification requires a baseline of budget defects, delivery variance and affected spend.

## Assumptions + Calculation

$1.0B eligible campaign spend × 35% adoption × 2% reduction in affected spend × 25% project attribution = $1.75M protected spend

# 22. Unified Creative + Asset Management

| BIG ROCK Build a Unified Ads Platform | QUARTER FY28 Q4 | SUB-PILLAR Shared Apps & Platform Capabilities | DELIVERABLE GA |
| --- | --- | --- | --- |
| PM OWNER Brian Chan | DECISION Included in FY28 | AOP PROJECT ID FY28-AOP-Project-204 | DEPENDENCY None listed |

## Project Description

Create one global workspace for asset creation, reuse, previews, moderation, approvals and appeals, with contextual use inside hallways.

## 1-Year Project Impact

$4.69M efficiency value Efficiency: Reduce asset duplication, moderation uncertainty and launch delays. Revenue Protection: Increase campaigns launched on time. Size from asset reuse, approval time and launch completion; estimate pending.

## Assumptions + Calculation

375K annual addressable duplicate asset actions × $50 avoided cost per action × 25% Y1 realization = $4.69M efficiency value

## Portfolio Lead Notes

- May not be delivered in FY28, big scope/LOE

# 23. Personalized Onboarding + Guidance

| BIG ROCK Differentiate Through Intelligence | QUARTER FY28 Q4 | SUB-PILLAR "Intelligence, Guidance & Optimization" | DELIVERABLE GA |
| --- | --- | --- | --- |
| PM OWNER Sarah Scherer | DECISION Included in FY28 | AOP PROJECT ID FY28-AOP-Project-225 | DEPENDENCY None listed |

## Project Description

Adapt onboarding, education and in-workflow guidance to advertiser role, goals, readiness, context and prior behavior.

## 1-Year Project Impact

$3.69M incremental spend Efficiency: Reduce onboarding time and support. Revenue: Improve first-launch and feature adoption. Size from journey completion lift × activated advertisers/spend; estimate pending.

## Assumptions + Calculation

12.8K eligible new advertisers × 20% incremental campaign launch rate × $12K average first-year advertiser spend × 60% project attribution × 20% Y1 realization = $3.69M incremental spend

## Portfolio Lead Notes

- May not deliver in FY28 because of complexities - No discovery has been done on adapting experience with user

# 24. Media Planning + Forecasting

| BIG ROCK Differentiate Through Intelligence | QUARTER FY28 Q4 | SUB-PILLAR Shared Apps & Platform Capabilities | DELIVERABLE GA |
| --- | --- | --- | --- |
| PM OWNER Sarah Scherer | DECISION Included in FY28 | AOP PROJECT ID FY28-AOP-Project-230 | DEPENDENCY None listed |

## Project Description

Create a cross-channel workspace for plans, budgets, forecasts, scenario comparison and activation handoff.

## 1-Year Project Impact

$5.01M influenced spend Efficiency: Reduce planning, forecasting and budget-allocation time. Revenue: Improve investment confidence and cross-channel budget activation. Size from cycle-time reduction and activated plan value; estimate pending.

## Assumptions + Calculation

$5.34B eligible WMC spend × 25% Y1 planning adoption × 1.5% incremental budget activation × 25% project attribution = $5.01M influenced spend

## Portfolio Lead Notes

- Call out from Display - leverage what we have today from OMS platform - Need Discovery prior to launch

# 25. Seller Retention + Reactivation

| BIG ROCK Unlock Marketplace Seller Demand | QUARTER FY28 Q4 | SUB-PILLAR Seller Lifecycle | DELIVERABLE GA |
| --- | --- | --- | --- |
| PM OWNER Daania Kalam | DECISION Included in FY28 | AOP PROJECT ID FY28-AOP-Project-253 | DEPENDENCY None listed |

## Project Description

How do we intervene before a seller lapses and make it easy to restart after they stop advertising? Detects declining performance and lapse risk, explains the drivers and offers corrective or restart actions across Seller Center and Ad Center.

## 1-Year Project Impact

$4.88M incremental spend Revenue Protection: Improve 90-day advertiser retention, preserve GMV from declining campaigns and reactivate lapsed sellers. Size from at-risk/lapsed sellers × intervention acceptance × retained or restarted spend; Beta establishes lift.

## Assumptions + Calculation

50K eligible lapsed sellers × 20% addressable reactivation opportunity × $15K average reactivated advertiser spend × 5% Y1 realized impact × 65% project attribution = $4.88M incremental spend

## Portfolio Lead Notes

- Third phase of churn, and prevention from renewing - Scope is TBD, subject to change - Growth strategy from Marketplace - Dependent on Marketplace and business team because they own retention model

# 26. Cross-Hallway Platform Infrastructure

| BIG ROCK Build a Unified Ads Platform | QUARTER FY28 Q4 | SUB-PILLAR | DELIVERABLE GA |
| --- | --- | --- | --- |
| PM OWNER Niharika Gupta | DECISION Included in FY28 | AOP PROJECT ID FY28-AOP-Project-780 | DEPENDENCY None listed |

## Project Description

Modernize shared frontend and integration infrastructure across hallways so common services, components, context, telemetry + embedded apps can be adopted without bespoke channel rebuilds.

## 1-Year Project Impact

$1.60M efficiency value Efficiency: Reduce hallway integration lead time, bespoke maintenance + release friction. Size from migration/adoption × avoided engineering hours and faster launches; estimate pending.

## Assumptions + Calculation

$2.50M annual duplicated infrastructure maintenance cost × 60% migration to shared infrastructure × 75% reduction in duplicated maintenance cost + $475K annual release efficiency = $1.60M efficiency value